Defect Report Register

This serves as a Defect Report Register is to document, track, communicate, and manage defects identified during testing activities of Flash-Guard. It provides a centralized record of issues discovered within the application, enabling effective collaboration between team members.

This document assists in:

- Tracking defects throughout their lifecycle.

- Communicating issues clearly and consistently.

- Prioritizing defect resolution based on business impact and risk.

- Providing evidence to support defect investigation and root cause analysis.

- Monitoring product quality and release readiness.

- Maintaining an audit trail of testing outcomes and defect history.

All defects identified during testing should be recorded using the template below and assigned a unique identifier for traceability.

UI Defects

| Defect ID | Summary | Expected Result | Actual Result | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- |
| DEF-UI-001 | Notification Button Not Functional | Clicking notification icon should display notifications panel | Notification icon performs no action | Medium | Medium | Open |
| DEF-UI-002 | CSV Export Unavailable with No Transactions | User should be able to export report or receive graceful handling | System displays “No transactions to export” | Low | Medium | Open |
| DEF-UI-003 | PDF Export Opens Print Preview | Export should generate downloadable PDF | Browser print preview opens instead | Low | Low | Open |
| DEF-UI-004 | Recent Transaction Records Lack Detail | Transactions should contain meaningful descriptions | Transactions display generic labels such as “Transfer #1” | Medium | Medium | Open |
| DEF-UI-005 | Incorrect Transaction Dates Displayed | Transaction dates should reflect actual transaction date | Transactions displayed in July while testing occurred in May | High | High | Open |
| DEF-UI-006 | Profile Management Functionality Missing | User should be able to update profile information | Profile management functionality unavailable | Medium | Medium | Open |
| DEF-UI-007 | Unable To Update User Profile | Clicking profile icon should open profile page | Profile icon does not respond | Medium | Medium | Open |
| DEF-UI-008 | Unable To Change Password | User should be able to access password settings | Password settings unavailable | Medium | Medium | Open |

# Mobile Defects

| Defect ID | Summary | Expected Result | Actual Result | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- |
| DEF-MOB-001 | Custom Airtime Amount Cannot Be Entered | User should enter custom airtime amount | Only preset amounts available | Medium | High | Open |
| DEF-MOB-002 | Airtime Purchases Fail | User should purchase airtime successfully | Purchase fails | Critical | High | Open |
| DEF-MOB-003 | Data Purchases Fail | User should purchase data successfully | Purchase fails | Critical | High | Open |
| DEF-MOB-004 | Transaction Descriptions Not Meaningful | Transactions should display meaningful details | Generic transaction labels displayed | Medium | Medium | Open |
| DEF-MOB-005 | Incorrect Transaction Dates Displayed | Transaction dates should match actual dates | Future dates displayed | High | High | Open |
| DEF-MOB-006 | Biometric Login Not Working | User should authenticate using biometrics | Authentication unavailable | High | High | Open |
| DEF-MOB-007 | Session Timeout Not Triggered | Application should log out inactive users | Session remains active indefinitely | High | High | Open |
| DEF-MOB-008 | Balance Refresh Functionality Missing | User should refresh balance | No refresh functionality available | Medium | Medium | Open |

# API Defects

| Defect ID | Summary | Expected Result | Actual Result | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- |
| DEF-API-001 | Invalid JWT Token Accepted | API should reject invalid tokens | API returned 200 OK | Critical | High | Open |
| DEF-API-002 | Rate Limiting Not Enforced | Excessive requests should return 429 | API continues processing requests | Medium | Medium | Open |
| DEF-API-003 | Authorisation Middleware Missing | Unauthorised users should be blocked | Authorisation controls missing | Critical | High | Open |
| DEF-API-004 | Shared Password Authentication Risk | Users should authenticate using unique credentials | Shared credential model used | High | High | Open |
| DEF-API-005 | Base64 Used as Encryption | Sensitive data should be encrypted | Base64 encoding used as security mechanism | High | High | Open |
| DEF-API-006 | Direct Balance Modification Endpoint Exposed | Balances should only change through transactions | Endpoint allows direct modification | Critical | High | Open |
| DEF-API-007 | Transfer Authorisation Race Condition | Concurrent transfers should be prevented from bypassing controls | Potential balance validation bypass exists | Critical | High | Open |
| DEF-API-008 | Profile Update Returns Incorrect Data | Updated profile details should be returned accurately | Incorrect profile information returned | High | High | Open |

# Database Defects

| Defect ID | Summary | Expected Result | Actual Result | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- |
| DEF-DB-001 | Negative Account Balance Allowed | Account balances should never become negative | Negative balance recorded | Critical | High | Open |
| DEF-DB-002 | Logout Audit Event Missing | Login and logout activities should be logged | Logout records missing | Medium | Medium | Open |
| DEF-DB-003 | Failed Compliance Transactions Processed | Failed compliance checks should block transaction | Transaction continues processing | Critical | High | Open |
| DEF-DB-004 | Self-Transfer Allowed | Sender and recipient should not be same account | System allows self-transfer | High | High | Open |

# Defect Summary

| Category | Count |
| --- | --- |
| UI Defects | 8 |
| Mobile Defects | 8 |
| API Defects | 8 |
| Database Defects | 4 |
| Total Defects Identified | 28 |

# Highest Risk Findings

- Invalid JWT Token Accepted

- Direct Balance Modification Endpoint Exposed

- Negative Account Balance Allowed

- Failed Compliance Transactions Processed

- Transfer Authorisation Race Condition

- Airtime Purchases Fail

- Data Purchases Fail

- Biometric Login Not Working

- Self-Transfer Allowed

- Incorrect Transaction Dates Displayed

# Recommendations

- Implement JWT validation middleware across all protected endpoints.

- Introduce role-based authorisation controls.

- Replace Base64 encoding with proper encryption mechanisms.

- Remove direct balance modification endpoints.

- Implement transaction locking and concurrency controls.

- Prevent negative balances through database constraints.

- Record all authentication and logout events within audit logs.

- Fix mobile service purchase workflows.

- Implement session timeout controls.

- Include automated UI, API, Mobile, and SQL validation within CI/CD pipelines.

| Severity | Description |
| --- | --- |
| Critical | System crash, security vulnerability, data corruption, or complete business process failure. |
| High | Major functionality unavailable with no workaround. |
| Medium | Functionality impacted but workaround exists. |
| Low | Minor issue with little or no business impact. |

| Priority | Description |
| --- | --- |
| High | Must be fixed before release. |
| Medium | Should be fixed during the current sprint or release cycle. |
| Low | Can be scheduled for a future release. |

Status

Current state of the defect.

Common statuses include:

- Open

- In Progress

- Ready for QA

- Retest

- Closed

- Deferred

- Duplicate

- Rejected

- Cannot Reproduce

- Blocked

Assigned To

Developer, team, or individual responsible for investigating and resolving the defect ( THIS WOULD BE MR A )

Recommended Supporting Evidence with defect ID

Where applicable, attach:

- Screenshots

- Screen recordings

- Browser console logs

- API request and response logs

- Database query results

- Error stack traces

- Test execution reports

- Build/version information

Evidence:

Mobile application console error (“Each child in a list should have a unique key prop”) indicating a React rendering defect

Incorrect transaction/report date displayed (June 2024 shown despite testing period mismatch)

Profile Update Returns Incorrect Data (request updates Bianca’s details but response returns incorrect account information and “Unnamed”)

Transaction progression evidence

Self-transfer allowed

Transactions processed despite invalid/non-compliant service phone numbers

Negative Account Balance Allowed

Logout Audit Event Missing

Invalid JWT Token Accepted

Rate Limiting Not Enforced

Potential authentication/session management defect