# Test Strategy

Final Repository Submission

This artefact records delivered test coverage and documented limitations in the supplied application. A requirement not verifiable because the user interface element, API behaviour, or mobile capability is unavailable is classified as Blocked or Partially Covered and linked to the defect register instead of being represented as a failed test implementation.

# 1. Purpose

This strategy defines how the Flash-Guard QE team tested the supplied fintech application across Web UI, REST API, SQL database validation, Android mobile automation and cross-layer E2E checks.

# 2. Test Objectives

Validate high-risk fintech behaviour: authentication, transfer processing, balances, recipient controls, audit evidence and compliance outcomes.

Provide repeatable automated coverage where the supplied application exposed testable flows.

Record product limitations as defects rather than inflating pass results or inventing unavailable functionality.

Maintain traceability between BRD requirements, test artefacts, execution outcomes, evidence and known defects.

# 3. Scope

| Scope | Description |
| --- | --- |
| In scope | Web UI automation using Playwright-BDD, POMs and Gherkin feature files under tests/ui. |
| In scope | API contract and business-rule checks using Postman collections under tests/api. |
| In scope | SQL integrity, audit, compliance, balance, recipient and concurrency checks under tests/db. |
| In scope | Android mobile test scenarios under tests/mobile/mobile/mobile-tests. |
| In scope | Cross-layer scenarios under tests/e2e and their Postman/SQL supporting artefacts. |
| Out of scope | Building or correcting the supplied application; performance/load testing; cloud deployment; penetration testing. |

# 4. Test Approach by Layer

| Layer | Approach | Outcome handling |
| --- | --- | --- |
| Web UI | Playwright-BDD with Gherkin, Page Object Model and custom page fixture. | 25 feature scenarios present. Testable flows executed; unavailable profile/session behaviours retained as documented defects. |
| API | Postman collections and request-level assertions. | Transaction, authentication/compliance and error/edge-case collections retained. Security and authorisation weaknesses are recorded as defects. |
| Database | Self-contained SQL validation scripts. | 16 scripts cover balances, audit, compliance, recipient controls, timestamps, soft delete, concurrency and isolation. |
| Mobile | Appium/Playwright-BDD Android project. | 25 scenarios across authentication, dashboard, transfers, history, notifications, settings and gestures. Conditional outcomes are clearly labelled where app elements were absent or unstable. |
| E2E | Web + API + DB + Mobile evidence. | Complete transfer lifecycle, failed compliance and concurrent transfer scenarios; unsupported or inconsistent application outcomes are reported rather than masked. |

# 5. Entry and Exit Criteria

| Entry criteria | Exit criteria |
| --- | --- |
| Application/API/database or Android emulator available; agreed test data present; required credentials available; known environment limitations recorded. | Executed evidence captured where possible; pass/fail/blocked status recorded; defects logged for functional gaps; artefacts stored in docs, reports or test folders. |
| For mobile: accessibility identifiers or fallback selectors available; emulator connected. | A blocked result is acceptable only when it names the missing/non-functional capability and references the defect register or mobile evidence. |

# 6. Tooling and Artefacts

| Area | Delivered artefacts |
| --- | --- |
| Repository structure | tests/ui, tests/api, tests/db, tests/mobile, tests/e2e, src/pages, src/fixtures, docs and reports. |
| Evidence | Flash-Guard-Test-Cases.docx, Defect Report Register.docx, mobile evidence images, Playwright/mobile reports where generated. |
| CI and containerisation | GitHub Actions CI and Docker workflow YAML files; docker-compose.yml prepared for the supplied application stack. |
| Traceability | Requirements-Traceability-Matrix, this Test Strategy and Coverage Analysis report. |

# 7. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Application functionality missing or not wired | Log a defect, mark the requirement , retain evidence, and prevent false pass claims. |
| Mobile selectors/accessibility identifiers unstable | Use stable identifiers where exposed; record conditional runs and retain known-issue screenshots. |
| Environment/database state inconsistent | Use SQL verification and reset/seed scripts where available; record environment assumptions in execution evidence. |
| Automation configuration differs by layer | Keep layer-specific scripts/configurations and use CI/Docker as repeatable validation aids. |