# Coverage Analysis Report

Final Repository Coverage and Known-Limitation Summary

This artefact records delivered test coverage and documented limitations in the supplied application. A requirement not verifiable because the user interface element, API behaviour, or mobile capability is unavailable is classified as Blocked or Partially Covered and linked to the defect register .

# 1. Reporting Basis

This report measures coverage from artefacts included in the final repository . Requirements affected by missing screens, non-functional controls, absent mobile capabilities or backend defects are reported as partial or blocked and are linked to the defect register.

# 2. Repository Coverage Summary

| Layer | BRD target | Repository evidence | Coverage | Status | Interpretation |
| --- | --- | --- | --- | --- | --- |
| Web UI | 28 BRD cases | 25 Gherkin scenarios | 89% | covered | Three planned areas are not fully represented or cannot be completed as specified: session timeout, profile update and password change. |
| REST API | 31 BRD cases | 30 Postman requests | 97% | COVERED | Collections exist across authentication, compliance, transactions and errors; several requirements expose security/compliance defects. |
| Database | 17 BRD scripts | 16 SQL scripts | 94% | Partial | Core integrity, audit, compliance, recipient and concurrency checks are present; |
| Mobile | 25 BRD cases | 25 feature scenarios | 100% | Conditional | Scenario coverage meets the target. Product gaps and unstable selectors are documented as conditional/blocked rather than passed without evidence. |
| E2E | 3 scenarios / >=10 checks | 3 scenario artefacts / 13 numbered validations | 100% design coverage | Partial | Scenario 1 evidence is positive; failed-compliance validations are partial; concurrent balance integrity includes a failed result. |

# 3. Defect-Driven Coverage Limitations

| Layer | Limitation | Affected requirement | Traceability |
| --- | --- | --- | --- |
| UI | Profile management unavailable / profile icon non-functional | FR-001 / account management | DEF-UI-006, DEF-UI-007 |
| UI/Mobile | Incorrect transaction dates and generic transaction descriptions | FR-002 | DEF-UI-004, DEF-UI-005, DEF-MOB-004, DEF-MOB-005 |
| Mobile | Biometric login and session timeout unavailable | FR-001 / FR-007 | DEF-MOB-006, DEF-MOB-007 |
| Mobile | Airtime/data purchasing and custom amount behaviour not functional | Mobile service flow | DEF-MOB-001 to DEF-MOB-003 |
| API | Invalid JWT accepted and authorisation middleware absent | FR-004 | DEF-API-001, DEF-API-003 |
| API/DB | Concurrency and direct balance modification risk | FR-003 / FR-005 | DEF-API-006, DEF-API-007, DEF-DB-001 |
| DB | Failed compliance transaction continues / self-transfer allowed | FR-003 / FR-006 | DEF-DB-003, DEF-DB-004 |

# 4. Evidence Sources in the Repository

docs/Flash-Guard-Test-Cases.docx: UI, API, database, mobile and E2E test-case and execution records.

docs/Defect Report Register.docx documented product issues across UI, mobile, API and database layers.

docs/mobile-evidence/: screenshots captured for known mobile element/transaction history limitations.

tests/ui, tests/api, tests/db, tests/mobile and tests/e2e: automation/test design assets.

.github/workflows and docker-compose.yml: automation infrastructure configuration.

# 5. Conclusion

The repository demonstrates broad multi-layer test design and strong mobile scenario coverage. The principal constraint is not an absence of planned testing, but the supplied application's incomplete or defective functionality.